## Slide 1: Dallas Area Rapid Transit (DART) Cotton Belt Regional Rail Project
MAX Program Workshop
May 2, 2019
John Rhone
VP Capital Design & Construction
Notes: JLM first – introduces Tim
Tim opening remarks and introduces team
JR – Tonight we want you to meet the team points of contact; how you can stay informed; understand where we in the project life cycle; and what’s next and how you can be involved.

## Slide 2
Project Status

## Slide 3: Project Status
12/26/18, DART provided award of contract to Archer Western Herzog Joint Venture (AWH) for design and construction of the Cotton Belt
1/7/19, DART provided a Notice to Proceed to AWH
1/14/19, Kick-off meeting with AWH
2/12/19, the DART Board of Directors authorized a modification to the contract with the design-build contractor (AWH) to include double track for complete corridor
2/21/19, DART provided AWH with the right to access DART ROW for the purpose of preconstruction surveys and data collection to begin 30% design
March 2019 – August 2019, 30% Design
May 2019 – July 2022, Construction

## Slide 4
Notes: 26-mile double track, route from Plano to DFW Airport
  Seven Cities: Addison, Carrollton, Coppell, Dallas, Grapevine, Plano, and Richardson
10 Stations, including 1 new LRT station at 12th Street
Freight will continue to operate in most of corridor except for North Dallas
Regional connectivity points – TexRail, Orange Line, Green Line, DCTA A-Train, Addison Transit Center, Red/Orange Line

## Slide 5
City and Community Engagement

## Slide 6: How to Stay Informed
Email Cottonbelt@DART.org
Attend meetings regularly
Visit www.DART.org/cottonbelt
Sign up for project alerts at www.DART.org/cottonbelt
DART HOTLINE
972-833-2856
Mail your Community Engagement Representative

## Slide 7: Community Engagement Representative
Chris Walters
cottonbelt@dart.org
214-749-3280

## Slide 8: Community Engagement Representative
Carlos Huerta
cottonbelt@dart.org
214-749-2721
Notes: Next slides are all hip pocket – vehicle slide is buffer in case go to far

## Slide 9: Community Engagement Representative
Rosa Rosteet
cottonbelt@dart.org
214-749-2522

## Slide 10: City and Community Engagement
DART Art and Design Program
  5 meetings per station
City Coordination
  3 meetings with DART/City staff
Community Betterment Workshops
  Kick-off meeting plus 3 meetings per neighborhood group
Design and Construction Updates
  Monthly and web-based
  Quarterly in large groups
  Hotline

## Slide 11: DART Art and Design Program
  Station Meetings
  Kick-off meeting
  Site tour and key items identified
  Artistic value statements and brainstorming (materials, colors, patterns)
  Options and estimates presented with feedback and selection
  Final presentation of station renderings

## Slide 12: DART Art and Design Program Cont.
  Predecessor Activities
  DART recommendations for site-specific committee members for each station
  Design-Builder recommendations for station artists for each station
  Approvals of artists and site committee
  30-day notice of Art and Design kick-off meetings

## Slide 13: DART Art and Design Program Cont.
Station will have elements of continuity and varying elements
Opportunity for community input on varying elements during final design
  Platform surface, column finish, pedestrian railing, coatings on steel
Use systematic workshop process to reach consensus within budget
  Materials, colors, and patterns

## Slide 14: DART Art and Design Program Cont.
Tyler/Vernon Station
Hampton Station

## Slide 15
City Coordination
Identify Coordination
City identifies their important items
DART Work With Design-Builder
DART presents on how to address
Report Back
All parties sign-off on coordination

## Slide 16: Community Betterments
DART Residential Betterment Policy
DART Board Resolution 970217, October 28, 1997
Residential areas must request betterments. Most requests in excess of budget per policy.
The Betterments Policy has been applied consistently to all corridors since its approval based on requests

## Slide 17: Community Betterments Cont.
  DART Cotton Belt Betterments
  DART Board Resolution 180084, August 28, 2018
  Betterments are items implemented that are above and beyond the standard environmental mitigation measures or design criteria identified through the planning, and preliminary engineering process
    Walls
    Enhanced Fencing
    Landscaping

## Slide 18
Kick-Off
Workshop #1
Workshop #2
Workshop #3
Community-wide meeting with all Communities to explain the 3-workshop process
Define betterments
What is important, if feasible
Presentation of betterments requested
  Review options
  Feedback and decisions
Report back to community
Confirm consensus

## Slide 19: Community Betterments Cont.
  Neighborhood Groupings
  Grouped per size of neighborhood
  Neighborhoods are considered as apartment complexes, condos, general neighborhoods, schools, etc.

## Slide 20: Design and Construction Updates
  Recurring Updates
  Monthly and web-based
  Quarterly with large group throughout the duration of the project
  Hotline (coming soon) – for community use to report concerns
  Cotton Belt email address: cottonbelt@dart.org
  Website: https://www.dart.org/cottonbelt
  Cotton Belt updates / alerts: www.DART.org/MyDARTUpdates

## Slide 21
Interface with Others

## Slide 22: Interface with Others
Dallas Garland Northeastern Railroad (DGNO)
Fort Worth & Western Railroad (FWRR)
Kansas City Southern (KCS)
Union Pacific Railroad (UPRR)
BNSF Railway Company (BNSF)
Trinity Metro / TEXRail

## Slide 23: Interface with Others Cont.
  North Texas Tollway Authority (NTTA)
  Texas Department of Transportation (TxDOT)
  North Central Texas Council of Governments (NCTCOG)
  North Dallas Eruv
  Dallas-Fort Worth International Airport (DFWIA)
  Other Cities

## Slide 24: Other Coordination
  Hike & Bike Trail
    Critical areas and funding
    Other areas and funding
  Quiet Zones Coordination
    Application Process
      Submitted by City
      Supported by DART

## Slide 25
Notes: Buffer so hip pocket slides do not accidently show